## Slide 1: QuickPlay QOE Forecasting
November 23, 2022
David Shan
Master of Data Science & AI, University of Waterloo
Peiyi Zheng
Master of Data Science & AI, University of Waterloo

## Slide 2: Agenda
Item
Use Case Restatement
Timeline - Milestones
Value to the Company

## Slide 3: Use Case Restatement/Context/Motivation
Describe in your own words the business problem you are trying to address to make sure you are aligned with the company
Business Problem
Objective
Motivation
What we will do

## Slide 4: Timeline - Milestones
How would you distribute your tasks during the execution of the project? Include timelines with expected deliverables
This example is not completed. Try to include between 3-8 milestones at most.
Time | Milestone | Tasks
Week 1 | Use case understanding | Use case understanding, literature review Possible Article: "Forecasting Video QoE With Deep Learning From Multivariate Time-Series” [1]
Week 2-3 | Data exploration | EDA (Missing Value, Outliers), literature review
Week 4-10 | Design proof of concepts | Create pipeline, experimental design
Week 11-13 | Model optimization | Change parameters and generate additional prototypes, A/B testing, Optimization
Week 14-17 | Add value | Real-time Execution, Prepare documentation and report, Github repo

## Slide 6: Value to the Company
What deliverables are you expecting to have at the end of the project? What metrics do you consider relevant to measure success? In what way your proposal is adding value to the company?
Expected Outcome
Marketable - How we make sure the success:
  Accuracy
  Execution Time
  Ethics - no bias

## Slide 7: Thanks for watching

## Slide 8: Citation
Article[1]: https://ieeexplore.ieee.org/document/9495207